📘 Agile Foundations: Complete Content Draft

Table of Contents (TOC)

- Introduction to Agile 
Agile Foundations: Mindset, Lifecycle, and Modern Project Impact

- Agile Values and Principles 
Agile Manifesto: Core Values and Guiding Principles

- Agile vs. Traditional Models 
Agile vs. Waterfall: Key Differences, Benefits, and Limitations

- Agile Frameworks and Methodologies 
Scrum, Kanban, and Selecting the Right Approach

- Roles and Responsibilities 
Scrum, Stakeholders, and Coaching

- Agile Ceremonies 
From Backlog to Release

- Agile Artifacts and Standards 
Backlogs, User Stories, and Quality

- Agile Tools and Metrics 
JIRA, Confluence, and Performance Tracking

- Agile Success and Challenges 
Measuring Agile Success and Overcoming Challenges

Chapter 1: Introduction to Agile

Agile Foundations: Mindset, Lifecycle, and Modern Project Impact

What is Agile?

- What: Agile is a mindset and methodology for adaptive, iterative project delivery.

- Why: To respond quickly to change and deliver customer value faster.

- Who: Teams, organizations, and stakeholders in dynamic industries.

- Where: Software development, product design, marketing, and beyond.

- When: Whenever flexibility and customer feedback are critical.

- How: Through iterative cycles, collaboration, and continuous improvement.

Example: Traditional Waterfall = building a house step by step with no changes allowed. Agile = designing a house room by room, adjusting based on family needs.

Chapter 2: Why Agile?

Business Agility & Customer-Centric Development

- Business Agility: Ability to pivot quickly in response to market changes.

- Customer-Centric Development: Involving customers early and often to ensure relevance.

Example: Spotify uses Agile squads to continuously adapt features based on user feedback.

Chapter 3: Agile Mindset

Growth Mindset & Embracing Change

- Growth Mindset: Teams see challenges as opportunities to learn.

- Embracing Uncertainty: Agile thrives in environments where requirements evolve.

Example: A startup shifting product features after beta testing insights.

Chapter 4: Agile Lifecycle Overview

Iteration Planning & Continuous Feedback Loops

- Iteration Planning: Breaking work into short sprints.

- Feedback Loops: Regular reviews and retrospectives.

Example: A 2-week sprint delivering a prototype, followed by customer demo.

Chapter 5: Benefits of Agile in Modern Projects

- Faster Time-to-Market: Quick releases.

- Improved Collaboration: Daily stand-ups and transparency.

Example: Amazon’s rapid deployment cycles.

Chapter 6: Agile Manifesto

History, Authors & Modern Interpretation

- Who: Kent Beck, Martin Fowler, and 15 others (2001).

- What: 4 values + 12 principles.

- How: Guiding philosophy for Agile practices.

Chapter 7: Four Core Values

- Individuals & Interactions > Processes & Tools

- Working Software > Documentation

Example: A team prioritizing working prototypes over lengthy requirement docs.

Chapter 8: Twelve Agile Principles

- Early Delivery: Deliver value quickly.

- Sustainable Pace: Avoid burnout.

Example: Continuous integration pipelines ensuring frequent releases.

Chapter 9: Agile vs. Waterfall Comparison

- Planning Styles: Waterfall = upfront; Agile = iterative.

- Feedback: Waterfall = end; Agile = continuous.

Chapter 10: Frameworks Overview

Scrum vs Kanban vs SAFe

- Scrum: Sprint-based.

- Kanban: Flow-based.

- SAFe: Scaling Agile for enterprises.

Chapter 11: Scrum Process Flow

- Sprint Cycle: Plan → Execute → Review → Retrospective.

- Artifacts: Product backlog, sprint backlog, increment.

Chapter 12: Kanban Board & WIP Limits

- Visual Workflow: Tasks move across columns.

- WIP Limits: Prevent overload.

Chapter 13: Choosing the Right Framework

- Team Size: Scrum for small teams, SAFe for large orgs.

- Complexity: Kanban for continuous flow.

Chapter 14: Roles and Responsibilities

- Product Owner: Defines vision, prioritizes backlog.

- Scrum Master: Facilitates, removes blockers.

- Agile Coach: Guides transformation.

Chapter 15: Agile Ceremonies

- Sprint Planning: Capacity + prioritization.

- Daily Stand-up: 3 questions (Yesterday, Today, Blockers).

- Sprint Review: Demo + feedback.

- Retrospective: Reflect + improve.

- Backlog Refinement: Grooming + estimation.

- Release Planning: Aligning roadmap.

Chapter 16: Agile Artifacts

- Product Backlog: Prioritized list.

- Sprint Backlog: Tasks for sprint.

- User Stories: INVEST model.

- Acceptance Criteria: Given-When-Then.

- DoD & DoR: Quality and readiness standards.

- MVP: Minimum viable product.

Chapter 17: Agile Tools and Metrics

- JIRA Basics: Issues, workflows.

- Confluence: Collaborative documentation.

- Metrics: Lead time, velocity, team happiness index.

Chapter 18: Agile Success and Challenges

- Success: Faster delivery, happier teams.

- Challenges: Resistance to change, leadership misalignment.

✅ This draft gives you chapter names, TOC, Ws/How breakdown, and examples for each section.

📘 Case Study: Implementing Agile with Jira

Project Example: Building a Mobile Banking App

1. Project Context (Ws + How)

- Who: A cross-functional team (developers, QA, UX designers, Product Owner, Scrum Master).

- What: Develop a mobile banking app with features like account overview, fund transfer, and bill payments.

- Why: To improve customer experience and reduce reliance on physical branches.

- Where: A fintech company adopting Agile for faster delivery.

- When: 6-month timeline, iterative releases every 2 weeks.

- How: Using Scrum framework, managed through Jira boards, backlogs, and workflows.

2. Agile Mindset in Action

- Growth mindset: Team embraces feedback from beta users.

- Embracing change: Requirements evolve as regulatory compliance updates arrive.

Jira Example: Product Owner reprioritizes backlog items in Jira when new compliance rules are introduced.

3. Agile Lifecycle with Jira

- Iteration Planning: Sprint planning in Jira with capacity allocation.

- Continuous Feedback: Sprint reviews logged in Jira comments, linked to demo recordings.

Jira Example: Sprint board shows “To Do → In Progress → Done” with burndown charts auto-generated.

4. Benefits Realized

- Faster time-to-market: MVP released in 6 weeks.

- Improved collaboration: Jira dashboards visible to all stakeholders.

5. Agile Manifesto Applied

- Individuals & Interactions: Jira comments and mentions replace long email chains.

- Working Software: Demo builds tracked as “Release” issues in Jira.

6. Scrum Process Flow in Jira

- Sprint Cycle: 2-week sprints tracked in Jira boards.

- Artifacts:

  - Product Backlog → Jira backlog view.

  - Sprint Backlog → Selected issues for sprint.

  - Increment → Tagged release in Jira.

7. Kanban Practices

- Kanban Board: Used by support team for bug fixes.

- WIP Limits: Jira enforces max 3 tasks per developer.

8. Roles & Responsibilities

- Product Owner: Manages backlog in Jira.

- Scrum Master: Configures Jira workflows, ensures smooth ceremonies.

- Agile Coach: Guides team on Jira best practices.

9. Agile Ceremonies in Jira

- Sprint Planning: Capacity planning via Jira’s “Velocity Chart.”

- Daily Stand-up: Team updates Jira board instead of lengthy status meetings.

- Sprint Review: Stakeholder feedback logged as Jira comments.

- Retrospective: Jira “Confluence” integration used for documenting action items.

10. Agile Artifacts in Jira

- Product Backlog: Prioritized epics and stories.

- Sprint Backlog: Tasks broken down with story points.

- User Stories: Written in INVEST format inside Jira issues.

- Acceptance Criteria: Added in Jira issue description using Given-When-Then.

- Definition of Done: Jira workflow requires QA + PO approval before “Done.”

- MVP: First release tracked as milestone in Jira.

11. Tools & Metrics

- Jira Basics: Epics, stories, tasks, bugs.

- Workflows: Customized for “Dev → QA → UAT → Done.”

- Metrics:

  - Lead Time → Jira reports.

  - Team Happiness → Confluence survey integration.

12. Challenges & Solutions

- Resistance to Change: Some developers preferred Waterfall. Jira training sessions helped.

- Leadership Misalignment: Dashboards in Jira gave executives visibility into progress.

📊 Case Study Summary

This case study shows how Agile concepts — from mindset to ceremonies — are practically implemented in Jira. The mobile banking app project demonstrates:

- Agile values applied in real workflows.

- Scrum ceremonies tracked in Jira boards.

- Metrics and KPIs monitored via Jira dashboards.

- Challenges addressed with transparency and collaboration.

📘 Case Study Tutorial: Agile Implementation with Jira

Step 1: Setting Up Jira for Agile

- Create a Project:

  - Choose Scrum template for iterative delivery.

  - Name: Mobile Banking App Development.

- Configure Boards:

  - Scrum board for feature development.

  - Kanban board for bug fixes and support.

Step 2: Product Backlog Creation

- Who: Product Owner.

- What: Define Epics → Break into User Stories.

- Example in Jira:

  - Epic: Fund Transfer Feature.

  - User Story: As a user, I want to transfer money securely so that I can pay bills.

  - Acceptance Criteria: Added in Jira issue description using Given-When-Then format.

Step 3: Sprint Planning in Jira

- Capacity Planning: Use Jira’s Velocity Chart to estimate team capacity.

- Prioritization: Drag highest priority stories into the Sprint Backlog.

- Example: Sprint 1 includes Login Feature + Account Overview.

Step 4: Daily Stand-ups

- How in Jira:

  - Team updates tasks on the board.

  - Columns: To Do → In Progress → Done.

- Anti-pattern avoided: No long status meetings; Jira board reflects real-time progress.

Step 5: Sprint Review

- Demo: Build deployed to test environment.

- Feedback: Stakeholders add comments directly in Jira issues.

- Example: Customer suggests adding “Quick Transfer” shortcut → logged as new story.

Step 6: Sprint Retrospective

- Tool: Jira + Confluence integration.

- Format: “Start, Stop, Continue” documented in Confluence.

- Action Items: Linked back to Jira tasks for accountability.

Step 7: Backlog Refinement

- Grooming Techniques:

  - Re-estimate stories using Story Points in Jira.

  - Split large stories into smaller tasks.

- Example: “Bill Payment” split into Add Payee, Schedule Payment, Payment Confirmation.

Step 8: Release Planning

- Roadmap in Jira:

  - Define release milestones (MVP, Beta, Full Launch).

  - Track via Versions/Releases in Jira.

- Example: MVP = Login + Account Overview + Fund Transfer.

Step 9: Agile Metrics in Jira

- Lead Time: Measured via Jira reports.

- Burndown Chart: Tracks sprint progress.

- Team Happiness Index: Survey in Confluence linked to Jira dashboard.

Step 10: Handling Challenges

- Resistance to Change: Training sessions on Jira boards.

- Leadership Misalignment: Jira dashboards give executives visibility into sprint progress.

📊 Case Study Outcome

- MVP released in 6 weeks using Agile + Jira.

- Customer feedback loop shortened from months to 2 weeks.

- Transparency improved with Jira dashboards accessible to all stakeholders.

✅ This tutorial now blends Agile concepts + Jira execution + real project examples.

📘 Jira Project Blueprint: Mobile Banking App (Agile Case Study)

1. Project Setup

- Project Type: Scrum Software Project

- Project Name: Mobile Banking App Development

- Key: MBA

- Default Board: MBA Scrum Board

- Secondary Board: MBA Kanban Board (for bug fixes/support)

2. Epics (High-Level Features)

| Epic | Description | Example Jira Key |
| --- | --- | --- |
| User Authentication | Secure login & signup | MBA-1 |
| Account Overview | Dashboard of balances & transactions | MBA-2 |
| Fund Transfer | Transfer between accounts | MBA-3 |
| Bill Payments | Pay utility bills | MBA-4 |
| Notifications | Alerts & push messages | MBA-5 |
| Security & Compliance | Regulatory features | MBA-6 |

3. User Stories (INVEST Model)

Epic: Fund Transfer (MBA-3)

- Story: As a user, I want to transfer money securely so that I can pay bills.

  - Acceptance Criteria (Given-When-Then):

    - Given I am logged in,

    - When I enter recipient details and amount,

    - Then the transfer should be processed with confirmation.

  - Jira Issue: MBA-31

  - Story Points: 5

Epic: Account Overview (MBA-2)

- Story: As a user, I want to see my account balance so that I know my funds.

  - Jira Issue: MBA-21

  - Story Points: 3

4. Workflows

Development Workflow (Customized in Jira):

- To Do → In Progress → Code Review → QA → UAT → Done

Bug Workflow (Kanban Board):

- Open → In Progress → Blocked → Resolved → Closed

5. Agile Ceremonies in Jira

- Sprint Planning: Select top backlog items → Assign story points → Move to Sprint Backlog.

- Daily Stand-up: Team updates Jira board (no verbal status duplication).

- Sprint Review: Demo build → Stakeholder feedback logged as comments.

- Retrospective: Document in Confluence → Link action items to Jira tasks.

6. Agile Artifacts in Jira

- Product Backlog: All Epics + Stories in backlog view.

- Sprint Backlog: Selected issues for Sprint 1 (Login + Account Overview).

- Definition of Done (DoD): Jira workflow requires QA + PO approval before “Done.”

- Definition of Ready (DoR): Stories must have acceptance criteria + estimates before sprint inclusion.

- MVP Release: Version 1.0 in Jira → Login + Account Overview + Fund Transfer.

7. Jira Boards

- Scrum Board: Sprint cycles, burndown chart, velocity chart.

- Kanban Board: Continuous bug tracking with WIP limits (max 3 tasks per dev).

8. Metrics & Reports

- Burndown Chart: Sprint progress.

- Velocity Chart: Average story points completed per sprint.

- Lead Time Report: Time from backlog → Done.

- Team Happiness Index: Confluence survey linked to Jira dashboard.

9. Roles & Permissions

- Product Owner: Full backlog management rights.

- Scrum Master: Workflow admin, sprint management.

- Developers/QA: Create/update issues, log work.

- Stakeholders: Read-only dashboards, comment access.

10. Release Planning

- Version 1.0 (MVP): Login + Account Overview + Fund Transfer.

- Version 1.1 (Beta): Add Bill Payments + Notifications.

- Version 2.0 (Full Launch): Security & Compliance features.

✅ Outcome

This complete Jira project blueprint mirrors the Agile case study. If you set this up in Jira:

- You’ll have Epics, Stories, Workflows, Boards, Metrics, and Releases ready to go.

- It can be used as a training project or a real implementation template.

🔧 Why Integrate Zephyr with Jira?

- Unified Workflow: Requirements (Epics/Stories), development tasks, and test cases all live in Jira.

- Traceability: Link test cases to user stories and defects for end-to-end visibility.

- Automation: Create bug reports in Jira directly from Zephyr after test runs.

- Reporting: Access detailed test metrics via Zephyr dashboards and gadgets.

🛠️ Step-by-Step Implementation for the Case Study

1. Install Zephyr

- Go to Jira Marketplace → Search for Zephyr for Jira.

- Choose Zephyr Squad (Cloud) or Zephyr Scale/Enterprise depending on your Jira edition.

- Install and configure with your Jira project (Mobile Banking App Development).

2. Configure Test Management

- Create Test Cycles: Align with your sprints (e.g., Sprint 1 = Login + Account Overview).

- Create Test Cases:

  - Example: Verify Login with Valid Credentials

    - Steps: Enter username/password → Click Login → Expect dashboard.

    - Linked to Story: MBA-11 Login with credentials.

  - Example: Verify Fund Transfer Confirmation

    - Steps: Enter recipient/amount → Confirm transfer → Expect confirmation message.

    - Linked to Story: MBA-31 Transfer funds to another account.

3. Link Test Cases to Jira Issues

- Requirements Traceability:

  - Each test case links to its parent Story/Epic.

  - Failures automatically create Bug issues in Jira.

- Example: Failed test for Bill Payment Scheduling → Bug logged in Jira with link to Story MBA-41.

4. Execute Tests

- Run manual or automated tests from Zephyr inside Jira.

- Record results: Pass, Fail, Blocked.

- Failed tests → Auto-generate Jira defects.

5. Reporting & Dashboards

- Velocity + Test Coverage: Combine Jira sprint velocity charts with Zephyr test execution reports.

- Quality Metrics: Track defect density, test pass rate, and release readiness.

- Example: Sprint 2 shows 85% test pass rate, 3 critical defects logged.

📊 Case Study Workflow with Zephyr + Jira

| Agile Artifact | Jira Implementation | Zephyr Extension |
| --- | --- | --- |
| Epics & Stories | Backlog in Jira | Linked test cases |
| Sprint Planning | Jira Scrum Board | Test cycles per sprint |
| Daily Stand-up | Jira board updates | Test execution status |
| Sprint Review | Demo + feedback | Test summary reports |
| Retrospective | Confluence notes | QA metrics for improvement |

⚠️ Key Considerations

- Supported Jira Versions: Zephyr integrates with Jira Cloud and Jira Server/Data Center (7.0.0–9.17.5). 2

- Training Needed: Teams must learn Zephyr workflows (test creation, execution, reporting).

- Automation Integration: Zephyr can connect with CI/CD tools (Jenkins, Bamboo) for automated test runs.

✅ With Zephyr integrated, your Mobile Banking App Agile project in Jira now covers requirements, development, and QA end-to-end.

📘 Agile Case Study with Jira + Zephyr Integration

Project: Mobile Banking App Development

1. Jira Setup (Already Done)

- Epics: Authentication, Account Overview, Fund Transfer, Bill Payments, Notifications, Security & Compliance.

- Stories: INVEST format with Given-When-Then acceptance criteria.

- Workflows: To Do → In Progress → Code Review → QA → UAT → Done.

2. Zephyr Integration

Zephyr adds test management directly inside Jira. Here’s how it fits into the case study:

a. Create Test Cycles

- Align with sprints:

  - Sprint 1 Cycle: Login + Account Overview.

  - Sprint 2 Cycle: Fund Transfer + Bill Payments.

  - Sprint 3 Cycle: Notifications + Security.

b. Create Test Cases

Each Jira Story gets linked test cases in Zephyr.

Example: Epic – User Authentication

- Story: Login with credentials (MBA-11)

- Test Case: Verify login with valid credentials

  - Steps: Enter username/password → Click login → Expect dashboard.

  - Linked to Story MBA-11.

Example: Epic – Fund Transfer

- Story: Transfer funds to another account (MBA-31)

- Test Case: Verify transfer confirmation

  - Steps: Enter recipient/amount → Confirm transfer → Expect confirmation message.

  - Linked to Story MBA-31.

3. Execution Workflow

- QA team executes test cases in Zephyr.

- Results: Pass / Fail / Blocked.

- Failed tests → Auto-create Bug issues in Jira.

- Bugs linked back to Stories/Epics for traceability.

4. Reporting & Dashboards

- Coverage Report: Shows % of stories with linked test cases.

- Execution Report: Pass/fail rate per sprint.

- Defect Report: Bugs logged per Epic.

- Release Readiness: Combines Jira burndown + Zephyr test pass rate.

Example:

- Sprint 1: 90% test pass rate, 2 critical defects logged.

- Sprint 2: 85% pass rate, 3 defects logged, 1 blocker.

5. Benefits

- Traceability: Every requirement → test case → defect is linked.

- Transparency: Stakeholders see progress + quality metrics in Jira dashboards.

- Continuous Improvement: Retrospectives use Zephyr reports to identify QA bottlenecks.

✅ With Zephyr integrated, your Jira project now covers Agile planning, development, and QA testing seamlessly.

📘 Zephyr Test Cycle Blueprint (Mobile Banking App)

1. Test Cycles (aligned with sprints)

- Sprint 1 Cycle: Authentication + Account Overview

- Sprint 2 Cycle: Fund Transfer + Bill Payments

- Sprint 3 Cycle: Notifications + Security & Compliance

2. Sample Test Cases (CSV Structure)

| Test Case ID | Linked Story | Summary | Steps | Expected Result | Status |
| --- | --- | --- | --- | --- | --- |
| TC-101 | MBA-11 Login with credentials | Verify login with valid credentials | Enter username/password → Click login | User redirected to dashboard | To Do |
| TC-102 | MBA-12 Signup with email verification | Verify signup process | Fill signup form → Submit → Check email | Verification email received | To Do |
| TC-201 | MBA-21 View account balance | Verify balance display | Login → Open dashboard | Balance displayed correctly | To Do |
| TC-202 | MBA-22 View recent transactions | Verify transaction list | Login → Dashboard → Scroll | Recent transactions visible | To Do |
| TC-301 | MBA-31 Transfer funds | Verify transfer confirmation | Enter recipient/amount → Confirm | Transfer processed + confirmation | To Do |
| TC-302 | MBA-32 Add beneficiary | Verify beneficiary addition | Enter details → Save | Beneficiary added to list | To Do |
| TC-401 | MBA-41 Pay electricity bill | Verify bill payment | Select provider → Enter account → Pay | Bill marked paid | To Do |
| TC-402 | MBA-42 Schedule bill payment | Verify scheduling | Select bill → Choose date → Schedule | Payment executed on date | To Do |
| TC-501 | MBA-51 Transaction alerts | Verify alerts | Perform transaction | Alert received | To Do |
| TC-502 | MBA-52 Push notifications | Verify push notifications | Enable notifications → Trigger event | Push message received | To Do |
| TC-601 | MBA-61 Two-factor authentication | Verify 2FA login | Enter credentials → Enter OTP | Login successful | To Do |
| TC-602 | MBA-62 Encrypt sensitive data | Verify encryption | Store sensitive info | Data encrypted at rest | To Do |

3. Workflow in Jira + Zephyr

- Create Test Cases: Import CSV into Zephyr.

- Link to Stories: Each test case connects to its Jira Story.

- Execute Tests: QA runs tests → Pass/Fail/Blocked.

- Defects: Failed tests auto-create Jira Bug issues.

- Reports: Zephyr dashboards show test coverage, execution rate, defect density.

✅ Outcome

With this Zephyr integration:

- You now have Epics, Stories, and linked test cases in Jira.

- QA can execute tests per sprint cycle.

- Defects are automatically tracked back to requirements.

- Reports give visibility into quality + progress.

📊 Combined Jira + Zephyr Dashboard Design

1. Sprint Progress (Jira)

- Burndown Chart: Tracks remaining story points vs. sprint timeline.

- Velocity Chart: Average story points completed per sprint.

- Cumulative Flow Diagram: Shows work distribution across To Do → In Progress → Done.

Example: Sprint 1 shows 25 story points planned, 22 completed, 3 carried over.

2. Test Coverage (Zephyr)

- Coverage Report: % of Jira Stories linked to test cases.

- Traceability Matrix: Maps Epics → Stories → Test Cases → Defects.

- Example: Sprint 1 has 100% coverage (all 4 stories linked to test cases).

3. Test Execution (Zephyr)

- Execution Status Gadget: Pass/Fail/Blocked counts per sprint cycle.

- Trend Chart: Test pass rate across sprints.

- Example: Sprint 2 shows 85% pass rate, 3 failed tests, 1 blocked.

4. Defect Tracking (Jira + Zephyr)

- Defect Density Report: Number of defects per Epic.

- Defect Status Pie Chart: Open vs. In Progress vs. Resolved.

- Example: Fund Transfer Epic has 5 defects logged, 3 resolved, 2 open.

5. Release Readiness (Combined)

- Release Burndown (Jira): Tracks progress toward Version 1.0 (MVP).

- Test Pass Rate (Zephyr): Ensures quality before release.

- Combined KPI: Release readiness = (Stories completed ÷ Stories planned) × Test pass rate.

Example:

- Stories completed: 90%

- Test pass rate: 85%

- Release readiness = 76.5% → Not yet ready for launch.

6. Team Health (Optional Add-on via Confluence)

- Happiness Index Survey: Team feedback after each sprint.

- Workload Balance Chart: Tracks assignments per team member.

✅ Outcome

This dashboard gives you:

- Delivery visibility (Jira) → Are we on track with sprints?

- Quality visibility (Zephyr) → Are features tested and defects managed?

- Release confidence (Combined) → Is the product ready for customers?

📊 Dashboard Sections

1. Sprint Progress (Jira)

- Burndown Chart: Remaining story points vs. sprint timeline.

- Velocity Chart: Average story points completed per sprint.

- Cumulative Flow Diagram: Work distribution across To Do → In Progress → Done.

2. Test Coverage (Zephyr)

- Coverage Pie Chart: % of Jira Stories linked to test cases.

- Traceability Matrix: Epics → Stories → Test Cases → Defects.

3. Test Execution (Zephyr)

- Execution Status Bar Chart: Pass/Fail/Blocked counts per sprint cycle.

- Trend Chart: Test pass rate across sprints.

4. Defect Tracking (Jira + Zephyr)

- Defect Density Heatmap: Defects per Epic.

- Defect Status Pie Chart: Open vs. In Progress vs. Resolved.

5. Release Readiness (Combined)

- Release Burndown (Jira): Progress toward Version 1.0 (MVP).

- Test Pass Rate (Zephyr): Quality before release.

- Gauge Indicator: Combined KPI showing readiness percentage.

✅ With this dashboard, you can monitor delivery, quality, and release confidence in one place.

- 📈 Sprint Progress (Burndown)

- 📊 Velocity Chart

- 📘 Test Coverage (Zephyr)

- ✅ Release Readiness Gauge

- 🧪 Test Execution Status

- 🐞 Defect Tracking (Density + Status)

🛠️ How to Build the Jira + Zephyr Dashboard

📍 Step 1: Create a New Dashboard

- Go to Jira → Dashboards → Create Dashboard

- Name: Mobile Banking App Agile Dashboard

- Share with: Project team or organization

📍 Step 2: Add Jira Gadgets

1. Burndown Chart

- Gadget: Sprint Burndown

- Source: Select active sprint from your Scrum board

- Shows: Remaining story points vs. time

2. Velocity Chart

- Gadget: Velocity Chart

- Source: Scrum board

- Shows: Story points completed per sprint

3. Cumulative Flow Diagram

- Gadget: Cumulative Flow

- Source: Scrum board

- Shows: Distribution of issues across workflow states

📍 Step 3: Add Zephyr Gadgets

4. Test Coverage Pie Chart

- Gadget: Test Coverage

- Source: Zephyr test repository

- Shows: % of Jira Stories with linked test cases

5. Test Execution Status

- Gadget: Test Execution

- Source: Select test cycle (e.g., Sprint 1)

- Shows: Pass / Fail / Blocked counts

6. Defect Density & Status

- Gadget: Defect Tracking

- Source: Zephyr + Jira issues

- Shows: Defects per Epic and status breakdown

📍 Step 4: Add Combined KPI

7. Release Readiness Gauge

- Gadget: Custom Chart or Third-Party Gauge

- Formula:
[ \text{Release Readiness} = \left(\frac{\text{Stories Completed}}{\text{Stories Planned}}\right) \times \text{Test Pass Rate} ]

- Example: 90% stories complete × 85% test pass rate = 76.5% readiness

📍 Step 5: Optional Add-ons

8. Team Happiness Index

- Tool: Confluence survey linked to dashboard

- Shows: Team morale after each sprint

9. Workload Balance

- Gadget: Workload Pie Chart

- Source: Jira assignees

- Shows: Task distribution across team members

✅ With this setup, your dashboard will provide:

- Real-time sprint progress

- QA coverage and execution

- Defect tracking

- Release confidence

- Team health insights

🛠️ Step-by-Step Dashboard Setup

1. Create the Dashboard

- In Jira: Dashboards → Create Dashboard

- Name: Mobile Banking App Agile Dashboard

- Share with: Your project team or organization

2. Add Jira Gadgets (Delivery Metrics)

- Sprint Burndown Gadget

  - Source: Select your Scrum board and active sprint

  - Shows: Remaining story points vs. sprint timeline

- Velocity Chart Gadget

  - Source: Scrum board

  - Shows: Story points completed per sprint

- Cumulative Flow Diagram Gadget

  - Source: Scrum board

  - Shows: Work distribution across To Do → In Progress → Done

3. Add Zephyr Gadgets (Testing Metrics)

- Test Coverage Gadget

  - Source: Zephyr test repository

  - Shows: % of Jira Stories linked to test cases

- Test Execution Gadget

  - Source: Select test cycle (e.g., Sprint 1 Cycle)

  - Shows: Pass / Fail / Blocked counts

- Defect Tracking Gadget

  - Source: Zephyr + Jira issues

  - Shows: Defects per Epic and status breakdown

4. Add Combined KPI (Release Readiness)

- Custom Gauge or Chart Gadget

  - Formula:
[ \text{Release Readiness} = \left(\frac{\text{Stories Completed}}{\text{Stories Planned}}\right) \times \text{Test Pass Rate} ]

  - Example: 90% stories complete × 85% test pass rate = 76.5% readiness

5. Optional Add-Ons

- Team Happiness Index (Confluence Survey)

  - Collect sprint feedback → Display results in dashboard

- Workload Pie Chart (Jira)

  - Shows task distribution across team members

✅ Outcome

Once configured, your dashboard will provide:

- Delivery visibility (Jira): Are sprints on track?

- Quality visibility (Zephyr): Are features tested and defects managed?

- Release confidence (Combined): Is the product ready for customers?

- Team health (Optional): Is the team balanced and motivated?